Implementation Specification

Pipeline Verification Layer — Shadow Mode Foundation

| Project | AI Risk Tools |
| --- | --- |
| Document | Implementation spec for Codex handoff |
| Sprint | Sprint 1: Shadow Mode Foundation |
| Author | Jess Pike (concept) + Claude (specification) |
| Date | March 15, 2026 |
| Status | Ready for implementation |
| Architecture Spec | pipeline-verification-spec-v0.3.md |
| Codebase | airisktools-mvp/ (pnpm monorepo, TypeScript, Node 20) |

Summary This spec defines what to build, where each file goes, and the acceptance criteria for wiring structured event logging into the existing AI Risk Tools assessment pipeline. The goal is shadow mode: capture structured events alongside the existing SSE stream with no gate enforcement. This produces the baseline data needed to calibrate verification thresholds before they have teeth. The existing pipeline has 6 stages, 75 passing tests, SSE progress streaming, and structured JSON logging with request_id. This spec adds a parallel event stream using an immutable, append-only JSONL backend.

# 1. Codebase Context

The implementer must understand the existing architecture before making changes. Do not restructure existing code.

## 1.1 Monorepo Structure

airisktools-mvp/

packages/

shared-types/              # Canonical Zod schemas + TS types

src/index.ts             # All type definitions (add verification.ts here)

pipeline-api/              # Express API + pipeline orchestration

src/

services/

pipeline-orchestrator.ts   # MODIFY THIS FILE (wiring)

extraction/                # Stage 2 service

regulatory/                # Stage 3 service

framework/                 # Stage 4 service

risk/                      # Stage 5 service

recommendations/           # Stage 6 service

lib/                         # NEW FILES GO HERE

llm-client.ts

validation.ts

routes/

data/                          # Reference data (JSON)

tests/                         # Vitest, 75 tests

apps/

dashboard/                       # Next.js 15 (DO NOT MODIFY)

## 1.2 Existing Pipeline Flow

The pipeline-orchestrator.ts file exposes a runAssessment() function with this signature:

async function runAssessment(

documentBuffer: Buffer,

filename: string,

config: PipelineConfig,

progressCallback: (event: SSEEvent) => void

): Promise<GovernanceAssessment>

It calls 6 stages sequentially. At each stage, it emits SSE events via progressCallback (step_start, step_complete). It also writes structured JSON logs via logger.info(). Both of these mechanisms remain unchanged. This spec adds a third parallel output channel: structured PipelineEvents via EventSink.

## 1.3 Key Constraints

- Do not modify SSE behavior. The dashboard consumes the existing SSE stream. It must not change.

- Do not modify existing test assertions. All 75 tests must continue passing. Add new tests for new code.

- Do not add dependencies to shared-types beyond zod (already present).

- Use Vitest for all new tests (already configured in the project).

- TypeScript strict mode is enabled. All new code must compile cleanly.

# 2. Task 1: Verification Schemas

| Create file | packages/shared-types/src/verification.ts |
| --- | --- |
| Modify file | packages/shared-types/src/index.ts (add re-export) |
| Reference | Research/impl/verification-schemas.ts (use as-is) |

## 2.1 What to Do

- Copy Research/impl/verification-schemas.ts to packages/shared-types/src/verification.ts verbatim. This file is production-ready TypeScript with Zod schemas.

- In packages/shared-types/src/index.ts, add: export * from './verification';

- Run pnpm build from the shared-types package. Confirm no TypeScript errors.

- Run pnpm build from the pipeline-api package. Confirm shared-types resolves.

## 2.2 Schemas Defined

The file exports these Zod schemas and their inferred TypeScript types:

| Schema | Purpose |
| --- | --- |
| PipelineStage | Enum: parse, extraction, regulatory, framework, risk_identification, action_plan |
| PipelineLifecycleState | State machine: queued, running_stage, paused_review, resuming, completed, error |
| EventCategory | 13 event types (stage_start, stage_complete, gate_decision, etc.) |
| VerificationLayer | Enum: self_audit, cross_model, deterministic |
| ConfidenceLevel | Enum: high, medium, low, unverified |
| GateDecision | Enum: auto_proceed, proceed_with_flags, needs_review, halt_error |
| VerifierStatus | Enum: completed, timeout, error, skipped, unavailable |
| FieldCriticality | Enum: required_material, required_supporting, optional |
| HumanReviewOutcome | Enum: approved, approved_with_override, rejected, escalated |
| HumanWorkflowAction | Enum: resume_pipeline, re_run_stage, keep_paused, abort_pipeline |
| EvidenceReference | Structured quote reference with verification metadata |
| VerificationFinding | Individual finding with severity, type, field path, evidence, resolution |
| PipelineError | Structured error with class, retryable flag, diagnostics ref |
| ArtifactRecord | Version-tracked stage output with lineage |
| PipelineEvent | The event envelope: identity, classification, timing, verification payload |
| ReviewPackage | Human review contract with resume token and outcome |
| StageVerificationSummary | Per-stage verification rollup for observatory |
| AssessmentVerificationSummary | Full pipeline verification rollup |

## 2.3 Acceptance Criteria

- pnpm build succeeds in shared-types with zero errors

- pnpm build succeeds in pipeline-api (imports resolve)

- All 18 schemas and their inferred types are exported from the package

- Existing tests still pass (pnpm test from pipeline-api)

# 3. Task 2: EventSink + FindingStore

| Create file | packages/pipeline-api/src/lib/event-sink.ts |
| --- | --- |
| Reference | Research/impl/event-sink.ts (use as starting point) |
| Test file | packages/pipeline-api/tests/lib/event-sink.spec.ts |

## 3.1 EventSink Interface

interface EventSink {

emit(event: PipelineEvent): Promise<void>;

flush(): Promise<void>;

getEvents(assessment_id: string): Promise<PipelineEvent[]>;

getEventsByStage(assessment_id: string, stage: PipelineStage): Promise<PipelineEvent[]>;

getEventsByRun(run_id: string): Promise<PipelineEvent[]>;

}

## 3.2 FindingStore Interface

interface FindingStore {

persist(findings: VerificationFinding[]): Promise<void>;

getFindings(finding_ids: string[]): Promise<VerificationFinding[]>;

getFindingsByAssessment(assessment_id: string): Promise<VerificationFinding[]>;

getFindingsByStageRun(

assessment_id: string, run_id: string, stage: PipelineStage

): Promise<VerificationFinding[]>;

}

## 3.3 Implementation: JsonFileEventSink

- Storage format: JSONL (one JSON object per line). One file per assessment.

- Directory structure: {baseDir}/events/{assessment_id}.jsonl and {baseDir}/findings/{assessment_id}.jsonl

- Write strategy: Buffer up to 10 events, then flush. Also flush on 1-second timer. Flush on explicit call.

- Read strategy: Read entire JSONL file, parse line by line, filter in memory.

- getEventsByRun: Must scan all assessment files (acceptable at Phase 1 volume). Add a comment noting PostgreSQL Phase 2 uses indexed query.

- Thread safety: Not required. Node.js is single-threaded. Concurrent assessment runs write to different files.

## 3.4 Configuration

- Environment variable: VERIFICATION_DATA_DIR (default: ./data/verification)

- Add to .gitignore: data/verification/ (JSONL files contain assessment data)

- Create directory on first write: Use mkdir({ recursive: true })

## 3.5 Tests Required

Write tests in packages/pipeline-api/tests/lib/event-sink.spec.ts using Vitest. Use a temp directory for each test.

- emit + flush + getEvents roundtrip: emit 3 events, flush, read back, verify all 3 present with correct structure

- getEventsByStage: emit events for 2 different stages, filter by one, verify only matching events returned

- getEventsByRun: emit events with 2 different run_ids across 2 assessment files, query by run_id, verify correct results

- Auto-flush on buffer size: emit 10 events without explicit flush, verify file is written

- FindingStore persist + getFindings roundtrip

- FindingStore getFindingsByAssessment filter

- FindingStore getFindingsByStageRun filter

- Empty file / missing file returns empty array (no throw)

## 3.6 Acceptance Criteria

- All 8 tests pass

- JSONL files are valid (each line is parseable JSON)

- Events are appended, never overwritten (append-only log)

- No runtime errors when VERIFICATION_DATA_DIR does not exist (auto-create)

# 4. Task 3: PipelineEventEmitter

| Create file | packages/pipeline-api/src/lib/pipeline-event-emitter.ts |
| --- | --- |
| Reference | Research/impl/event-emitter-wiring.ts (top half: PipelineEventEmitter class) |
| Test file | packages/pipeline-api/tests/lib/pipeline-event-emitter.spec.ts |

## 4.1 Purpose

The PipelineEventEmitter is a helper class that manages run context (assessment_id, run_id, attempt_no), auto-increments sequence_no, and constructs PipelineEvent objects so the orchestrator does not deal with event boilerplate. It delegates to EventSink for persistence.

## 4.2 Constructor

constructor(opts: {

sink: EventSink;

assessmentId: string;

runId: string;

attemptNo?: number;        // Default: 1

pipelineVersion: string;

})

## 4.3 Public Methods

| Method | Behavior |
| --- | --- |
| pipelineStart() | Emit pipeline_start event. Set internal state to running_stage. |
| pipelineComplete({totalDurationMs, overallConfidence?, overallConfidenceScore?}) | Emit pipeline_complete. Set state to completed. |
| pipelineError(error: PipelineError) | Emit pipeline_error. Set state to error. |
| stageStart(stage, {inputHash?, modelId?, promptVersion?}) | Emit stage_start for the given stage. |
| stageComplete(stage, {durationMs, output, modelId?, artifactVersion?, promptVersion?, taxonomyVersion?, frameworkVersion?}) | Emit stage_complete. Hash the output for output_hash. |
| gateDecision(stage, {decision, confidence, confidenceScore, reasons, reasonCodes, hardStopsTriggered, findingIds?, findingCount?}) | Emit gate_decision. In shadow mode, always receives auto_proceed from caller. |
| flush() | Delegate to sink.flush(). Call at end of pipeline run. |

## 4.4 Internal Behavior

- Event ID generation: Timestamp prefix (base36) + 16 random hex chars. Sortable and unique. Or use a ULID library if already in the project.

- Sequence numbering: Internal counter starts at 0, increments on each emit() call. Monotonic within a run.

- Output hashing: SHA-256 of JSON.stringify(output), truncated to 16 hex chars.

- Timestamp: new Date().toISOString() at emit time.

- Schema version: Always '0.3' (literal).

- Pipeline state tracking: Internal state variable. Updated by lifecycle methods. Included in every event.

## 4.5 Tests Required

- Sequence numbering: emit 5 events, verify sequence_no is 0,1,2,3,4

- Event structure: emit a stageStart, validate the resulting event against PipelineEvent Zod schema

- Pipeline state transitions: pipelineStart sets running_stage, pipelineComplete sets completed, pipelineError sets error

- Output hashing: stageComplete produces a deterministic output_hash for the same input

- Flush delegation: calling flush() calls sink.flush()

## 4.6 Acceptance Criteria

- All tests pass

- Every emitted event validates against the PipelineEvent Zod schema

- No direct event emission to disk; all writes go through EventSink interface

# 5. Task 4: Orchestrator Wiring

| Modify file | packages/pipeline-api/src/services/pipeline-orchestrator.ts |
| --- | --- |
| Reference | Research/impl/event-emitter-wiring.ts (bottom half: commented wiring example) |
| Pattern | Add emitter calls alongside existing SSE calls. Do not replace SSE calls. |

## 5.1 Changes to Make

### 5.1.1 Module-level initialization

At the top of pipeline-orchestrator.ts, add:

import { PipelineEventEmitter } from '../lib/pipeline-event-emitter';

import { JsonFileEventSink } from '../lib/event-sink';

import { randomUUID } from 'crypto';

const eventSink = new JsonFileEventSink({

baseDir: process.env.VERIFICATION_DATA_DIR ?? './data/verification',

});

Initialize the sink once at module level. It is reused across all assessment runs.

### 5.1.2 Inside runAssessment()

At the start of the function, create an emitter:

const assessmentId = randomUUID();  // Or use existing ID if one is already generated

const runId = randomUUID();

const emitter = new PipelineEventEmitter({

sink: eventSink,

assessmentId,

runId,

pipelineVersion: process.env.PIPELINE_VERSION ?? '1.0.0',

});

const pipelineStart = Date.now();

await emitter.pipelineStart();

### 5.1.3 At each stage

For each of the 6 stages, add emitter calls alongside the existing progressCallback calls. The pattern is identical for every stage:

// BEFORE the stage runs:

await emitter.stageStart('extraction', {

inputHash: hashContent(previousOutput),

modelId: config.extractionModel ?? 'claude-haiku-4-5-20251001',

promptVersion: config.extractionPromptVersion ?? '1.0',

});

// AFTER the stage completes:

await emitter.stageComplete('extraction', {

durationMs: elapsed,

output: stageOutput,

modelId: config.extractionModel ?? 'claude-haiku-4-5-20251001',

});

// AFTER stage_complete, emit shadow gate:

await emitter.gateDecision('extraction', {

decision: 'auto_proceed',

confidence: 'medium',

confidenceScore: 0.7,

reasons: ['Shadow mode - verification not yet active'],

reasonCodes: ['SHADOW_PASS'],

hardStopsTriggered: [],

});

### 5.1.4 Stage-specific notes

- Stage 1 (parse): No modelId. No promptVersion. confidence: high, confidenceScore: 1.0 (deterministic parse).

- Stage 2 (extraction): Include modelId and promptVersion from config. If the extraction already produces per-field confidence scores, compute the average and use it as confidenceScore.

- Stage 3 (regulatory): Include modelId (Sonnet). Gate reason: 'Shadow mode'.

- Stage 4 (framework): No modelId (deterministic). confidence: high, confidenceScore: 1.0. Gate reason: 'Deterministic stage'.

- Stage 5 (risk_identification): Include modelId and taxonomyVersion from config.

- Stage 6 (action_plan): Include modelId from config.

### 5.1.5 Pipeline completion

// After final stage completes and assessment is assembled:

await emitter.pipelineComplete({

totalDurationMs: Date.now() - pipelineStart,

overallConfidence: 'medium',

overallConfidenceScore: 0.7,

});

await emitter.flush();

### 5.1.6 Error handling

Wrap the entire pipeline in try/catch. In the catch block:

await emitter.pipelineError({

error_code: 'PIPELINE_UNHANDLED',

error_class: 'internal',

retryable: false,

message: error instanceof Error ? error.message : String(error),

failed_component: 'pipeline-orchestrator',

});

await emitter.flush();

throw error;  // Re-throw to preserve existing error handling

## 5.2 What NOT to Change

- Do not remove or modify any existing progressCallback() calls

- Do not remove or modify any existing logger.info() calls

- Do not change the function signature of runAssessment()

- Do not change the return type (GovernanceAssessment)

- Do not add gate enforcement logic - all gates auto_proceed in shadow mode

## 5.3 Acceptance Criteria

- All 75 existing tests still pass

- Running an assessment produces a JSONL file in data/verification/events/ with events for all 6 stages

- Each JSONL file contains: 1 pipeline_start + 6 stage_start + 6 stage_complete + 6 gate_decision + 1 pipeline_complete = 20 events minimum

- Every event in the JSONL file validates against the PipelineEvent Zod schema

- SSE stream behavior is unchanged (dashboard still works)

- Pipeline errors produce a pipeline_error event before re-throwing

# 6. Task 5: Environment Configuration

- Add VERIFICATION_DATA_DIR to .env.example with default value ./data/verification

- Add data/verification/ to .gitignore (JSONL files contain assessment data, must not be committed)

- Add PIPELINE_VERSION to .env.example with default value 1.0.0

# 7. File Manifest

Complete list of files created, modified, and referenced.

## 7.1 Files to Create

| File | Source | Action |
| --- | --- | --- |
| packages/shared-types/src/verification.ts | impl/verification-schemas.ts | Copy verbatim |
| packages/pipeline-api/src/lib/event-sink.ts | impl/event-sink.ts | Use as starting point |
| packages/pipeline-api/src/lib/pipeline-event-emitter.ts | impl/event-emitter-wiring.ts | Extract class only |
| packages/pipeline-api/tests/lib/event-sink.spec.ts | None | Write per spec 3.5 |
| packages/pipeline-api/tests/lib/pipeline-event-emitter.spec.ts | None | Write per spec 4.5 |

## 7.2 Files to Modify

| File | Change |
| --- | --- |
| packages/shared-types/src/index.ts | Add: export * from './verification'; |
| packages/pipeline-api/src/services/pipeline-orchestrator.ts | Wire emitter per Section 5 |
| .env.example | Add VERIFICATION_DATA_DIR and PIPELINE_VERSION |
| .gitignore | Add data/verification/ |

## 7.3 Reference Files (read-only)

These files are in the Research/impl/ directory. They are source material for implementation, not drop-in replacements (except verification-schemas.ts which is drop-in).

| File | Contains |
| --- | --- |
| Research/impl/verification-schemas.ts | Complete Zod schemas (copy verbatim to shared-types) |
| Research/impl/event-sink.ts | EventSink + FindingStore interfaces and JSON backends |
| Research/impl/event-emitter-wiring.ts | PipelineEventEmitter class + orchestrator wiring example |
| Research/impl/sprint-backlog.md | Full backlog (Sprint 1-3, Phase 1A+, Phase 2) |
| Research/pipeline-verification-spec-v0.3.md | Architecture spec (2 rounds external review) |

# 8. Validation Checklist

Run these checks after implementation is complete. All must pass.

## 8.1 Build Checks

cd packages/shared-types && pnpm build    # Zero TS errors

cd packages/pipeline-api && pnpm build     # Zero TS errors, shared-types resolves

cd packages/pipeline-api && pnpm test      # All 75+ tests pass (existing + new)

## 8.2 Functional Checks

- Run one assessment through the pipeline (any test fixture document)

- Verify data/verification/events/{assessment_id}.jsonl exists

- Verify the JSONL file contains exactly 20 events (1 pipeline_start + 6 stage_start + 6 stage_complete + 6 gate_decision + 1 pipeline_complete)

- Parse every line as JSON and validate against PipelineEvent schema

- Verify sequence_no values are 0 through 19 (monotonic)

- Verify all gate_decision events have decision: 'auto_proceed' (shadow mode)

- Verify the SSE stream still works (dashboard renders pipeline progress)

## 8.3 Negative Checks

- Trigger a pipeline error (malformed document). Verify pipeline_error event is written.

- Delete data/verification/ directory. Run an assessment. Verify directory is auto-created.

# 9. Out of Scope

The following are explicitly NOT part of this sprint. Do not implement them.

- Gate enforcement (gates always auto_proceed in shadow mode)

- Verification layers (self-audit, cross-model, deterministic validators)

- Human review flow (ReviewPackageStore, resume tokens, resume API)

- Downstream invalidation

- Dashboard UI changes

- PostgreSQL backend

- Any changes to the apps/dashboard/ directory

End of Sprint 1 Spec Sprint 2 (Stage 2 Verification POC) and Sprint 3 (Shadow Mode Calibration) specs will be produced after Sprint 1 is implemented and validated. See Research/impl/sprint-backlog.md for the full roadmap.